UNCLASSIFIED//FOR OFFICIAL USE ONLY

JOINT STAFF

### February 2003

#### Fiscal Year (FY) 2004/FY 2005 Biennial Budget Estimates Research, Development, Test & Evaluation, Defense-Wide

## UNCLASSIFIED//FOR OFFICIAL USE ONLY

TABLE OF CONTENTS

|  |  | Page |
| --- | --- | --- |
| R-1 | RDT&E Programs | 1 |
| R-1C | RDT&E Programs - Comparison Report | 2 |
| R-2 | RDT&E Budget Item Justification | 3 |
| R-2a | RDT&E Project Justification | 19 |
| R-3 | RDT&E Project Cost Analysis | 27 |

(INTENTIONALLY BLANK)

| Exhibit R-2, RDT&E Budget Item Justification |  |  |  |  |  |  |  |  | Date: February 2003 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| APPROPRIATION/BUDGET ACTIVITY RDT&E, Defense Wide, Joint Staff/BA 6 |  |  |  |  | R-1 ITEM NOMENCLATURE 0605126J Joint Theater Air and Missile Defense Organization (JTAMDO) |  |  |  |  |  |  |
| COST ($ in Millions) | FY 2002 | FY 2003 | FY 2004 | FY 2005 | FY 2006 | FY 2007 | FY 2008 | FY 2009 |  | Cost to Complete | Total Cost |
| Total PE Cost | 26.678 | 68.887 | 87.250 | 86.631 | 80.926 | 54.718 | 55.713 | 56.279 |  | Continuing | Continuing |
| A. Mission Description and Budget Item Justification: Joint Theater Air and Missile Defense Organization (JTAMDO) is the organization within the Department of Defense chartered to plan, coordinate, and oversee Joint Air and Missile Defense (AMD) requirements, joint operational concepts, and operational architectures, and which, as part of the CJCS staff, provides the Chairman’s support in meeting his Title 10 responsibilities. JTAMDO is responsible for evaluating systems and emerging technologies through analyses, simulations, and demonstrations in order to determine capability deficiencies and to define and refine desired characteristics and capabilities, concepts, architectures, and improve weapon system performance. The JTAMDO functions include: serve as the operational community’s proponent for characteristics and capabilities in air and missile defense; serve as the joint air and missile defense resource proponent within the Department’s resource allocation structures; lead AMD mission area analysis; conduct evaluations and demonstrations of joint air defense architectures and concepts; monitor the research, development, acquisition, and demonstration activity associated with the Service and Agency AMD programs; recommend to the Joint Requirements Oversight Council (JROC) and Under Secretary of Defense for Acquisition, Technology and Logistics characteristics and capabilities, technologies, architectures, and concepts that should be developed and fielded; and support the development and maintenance of the documents that codify characteristics and capabilities, and assessments of current and future capabilities. Joint Distributed Engineering Plant (JDEP) is designed to improve the Joint interoperability of weapon systems and platforms through more rigorous testing and evaluation in a replicated battlefield environment. JDEP is imperative for creating interoperable Joint Task Forces. It provides the capability to identify interoperability problems in legacy systems, to certify Joint Task Forces prior to deployment, and to check interoperability early in the development of new systems. Planned funding from FY 2004 through FY 2009 supports development of Joint cruise missile combat identification (CID) technology for fielding in front-line weapons systems as well as operator in-the-loop activities at the Virtual Warfare Center (VWC). The VWC is DoD’s only means to quantify Joint Single Integrated Air Picture (SIAP) and CID characteristics and capabilities. In an effort to identify joint solutions to surveillance and command and control challenges, the Director of The Joint Staff designated JTAMDO as the Joint Staff lead for Interagency Homeland Air Security (IHAS) issues, working in close cooperation with USNORTHCOM and the Services. An increase in FY04-06 funding as a result of JTAMDO’s DPG-directed Cruise Missile Defense (CMD) study provides an initial risk reduction effort for homeland air security (HAS) technology programs, and supports development of initial interagency procedures. This program is in Budget Activity 6, because it performs general support of RDT&E activities. FY 2002 FY 2003 FY 2004 FY 2005 Description 3.405 3.400 3.354 3.374 JTAMDO Operations. Fund office lease, equipment, training, security, facility maintenance, administrative support, information technology support, and travel management support. 2.745 2.740 2.702 2.720 Architecture and Requirements Analysis. Validate proposed Joint Theater Air and Missile Defense (JTAMD) operational concepts through a rigorous process of analysis, simulation, and demonstration. These validated operational concepts are provided to doctrinal authorities for implementation. Provide analytical foundation and approval of joint air and missile defense interoperability characteristics and capabilities; analyze and verify key performance parameters and requirements for the JROC approval. 2.467 2.462 2.429 2.444 Combatant Commanders Requirements and Liaison. Support the development, integration and approval of joint air and missile defense characteristics and capabilities. Interface directly with combatant commanders, NATO, and other allies, friends, and coalition partners in order to provide an integrated assessment of desired characteristics and capabilities. Provide assessments of threat aircraft, missile and UAV capabilities. 3.402 3.395 3.350 3.371 Operational Concept, Architecture and Interoperability Development. Lead the development and approval of JTAMD Operational Concepts, Operational Architectures leveraging JTAMDO architecture and requirements and other analysis activities. Support interoperability initiatives such as SIAP and Joint Distributed Engineering Plant (JDEP). 1.376 1.373 1.355 1.363 Force Structure, Resources and Assessments. Assess potential military utility during the development and transition phases of the Ballistic Missile Defense Systems (BMDS) and its elements. Conduct PPBS assessments in support of Chairman’s Program Recommendations (CPR), Chairman’s Program Assessment (CPA), Defense Planning Guidance (DPG), Program and Budget review of air and missile defense issues. Resolve near-term air and missile defense issues. Support the development of JTAMD capabilities and initiatives through analysis and assessment of affordability tradeoffs of current and emerging JTAMD capabilities to provide a capabilities roadmap for the future. 3.283 3.277 3.233 3.252 Joint Theater Air and Missile Defense (JTAMD). Lead and manage the JTAMD process a collaborative process with the Combatant Commanders, Services and Agencies to address Air and Missile Defense issues. Provides for the collaborative process including Service and Combatant Commander participation in analysis, war-gaming, and demonstration support. 0 2.446 4.982 5.038 Ballistic Missile Defense Systems (BMDS). Supports the Chairman and the Joint Requirements Oversight Council (JROC) in meeting statutory responsibilities in reviewing the cost, schedule and performance criteria for Missile Defense programs of Missile Defense Agency (MDA) and assess the validity of those criteria in relation to military requirements. Develop BMDS characteristics and capabilities documents including the operational concept for missile defense, conduct BMDS studies, represent the Joint Staff in BMDS related activities and coordinate war fighter efforts with MDA. Conduct JTAMDO sponsored wargaming analysis at the Joint National Integration Center (JNIC) in Colorado Springs to test and validate operational concepts. Develop and validate a missile defense operational architecture to support system developers. 10.000 9.782 9.769 9.688 Joint Distributed Engineering Plant (JDEP). Evaluates and improves interoperability by establishing a nationwide, hardware and software in the loop simulation capability that allows fielded combat weapon systems to operate in a synthetic joint air and missile defense environment. Minimizes the impact on operational forces support for RDT&E activities. 0 17.413 11.039 7.073 Virtual Warfare Center (VWC). Enhances VWC capability by adding representations of new weapons platform models to conduct Single Integrated Air Picture (SIAP) and CID requirements and concepts analysis at the force-on-force level. Integrate Cruise and Ballistic Missile Requirements and Ops Concept Analysis through federation with simulation capabilities at the JNIC. 0 22.597 19.538 15.308 Cruise Missile Combat Identification (CID). Develops joint cruise missile CID technology and positions it for fielding on front-line weapon systems. 0 0 12.500 15.000 Stateside Affordable Radar System (STARS). Reduce Homeland Air Security (HAS) risk by developing and testing a surface based, passive, bi-static, surveillance radar for use throughout the United States. 0 0 5.000 10.000 High Altitude Airship Sensor Development. Reduce HAS risk by designing lightweight, long range radar components suitable for use on a stratospheric airship. 0 0 8.000 8.000 National Capital Region (NCR) Demonstration. Reduce HAS risk by funding initial Interagency C3 studies, operator-in-the-loop exercise support, and advanced sensor and correlation evaluation efforts focused on the NCR. 26.678 68.887 87.250 86.631 Total B. Program Change Summary: FY 2002 FY 2003 FY 2004 FY 2005 FY 2003 President’s Budget 26.678 72.919 63.210 55.356 Total Adjustments Congressional Reduction 0 (2.500) 0 0 General Congressional Reductions 0 (0.968) 0 0 Reprogramming 0 (0.564) (1.460) (1.725) Homeland Air Security 0 0 +25.500 +33.000 FY 2004 Budget Estimate 26.678 68.887 87.250 86.631 C. Other Program Funding Summary: FY 2002 FY 2003 FY 2004 FY 2005 Procurement Defense-Wide 0.185 0.185 0.184 0.185 D. Acquisition Strategy: Not required for Budget Activities 1, 2, 3, and 6. |  |  |  |  |  |  |  |  |  |  |  |

| Exhibit R-2, RDT&E Budget Item Justification |  |  |  |  |  |  |  |  |  | Date: February 2003 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| APPROPRIATION/BUDGET ACTIVITY RDT&E, Defense Wide, Joint Staff/BA 7 |  |  |  |  |  | ##### R-1 ITEM NOMENCLATURE PE: 0208052J Joint Analytical Model Improvement Program (JAMIP) |  |  |  |  |  |  |
| COST ($ in Millions) | FY 2002 | FY 2003 | FY 2004 | FY 2005 | FY 2006 |  | FY 2007 | FY 2008 | FY 2009 |  | Cost to Complete | Total Cost |
| Joint Warfare System (JWARS) | 10.613 | 8.509 | 7.146 | 5.577 | 5.648 |  | 5.780 | 5.885 | 5.993 |  | TBD | TBD |
| Total PE Cost | 10.613 | 8.509 | 7.146 | 5.577 | 5.648 |  | 5.780 | 5.885 | 5.993 |  | TBD | TBD |
| - Mission Description and Budget Item Justification: In May 1995, Deputy Secretary of Defense approved JAMIP to improve analytic support to senior DoD officials. The Joint Staff’s J-8 shares the lead with the Office of the Secretary of Defense, Director of Program Analysis & Evaluation (OSD(PA&E)). The RDT&E component of JAMIP is the development of the Joint Warfare Analysis and Requirement System (JWARS), which will be a state-of-the-art, closed-form, constructive simulation of multi-sided, joint warfare for analysis. The Joint Staff and the Services have agreed upon JWARS as the common model to be used throughout the DoD analytic modeling community. JWARS is an advanced, theater-level campaign analysis tool that will provide improved Command, Control, Communications, Computers, and Intelligence, Surveillance and Reconnaissance (C4ISR) and balanced joint warfare representations and will be used for evaluation of courses of action, analysis of force sufficiency, force and capability tradeoffs, objective force planning and force structure design, analysis of system alternatives, system tradeoffs, and examination of operational concepts. Users of JWARS will include the Combatant Commanders, Joint Staff, Services, OSD, and other DoD organizations. RDT&E funds are used for research, design, implementation, and test and evaluation, and are needed to continue development of the top-priority joint warfare model as directed by the Deputy Secretary of Defense and endorsed by the Vice Chairman, Joint Chiefs of Staff. This program is in Budget Activity 7 - Operational Systems Development, because it supports currently employed systems and training activities. FY 2002 FY 2003 FY2004 FY 2005 Description 8.605 7.945 6.527 4.989 Software Development 1.141 0.564 0.619 0.588 Other Support/Purchased Software 0.867 Research/Test & Evaluation $10.613 $8.509 7.146 5.577 Total B. Program Change Summary: FY 2002 FY 2003 FY 2004 FY 2005 FY 2003 President’s Budget 10.613 12.531 7.377 5.689 Total adjustments a. Congressional Reduction (4.000) b. Internal Reprogramming (0.022) (0.231) (0.112) FY 2004 Budget Estimate 10.613 8.509 7.146 5.577 C. Other Program Funding Summary: The O&M and Procurement funds listed below are for Joint Data Support (JDS), an organization within OSD (PA&E) whose mission is to provide data support for JWARS development and for Department-level studies and analyses. This includes those studies using other models within the JAMIP Suite. FY 2002 FY 2003 FY2004 FY2005 O&M Defense-Wide 4.204 7.755 7.608 9.227 Procurement Defense-Wide 0.396 0.397 0.395 0.395 D. Acquisition Strategy: This program supports development of the JWARS model. E. Schedule Profile: FY 2002 FY 2003 FY 2004 FY 2005 Event (Fiscal Qtr): 1 2 3 4 1 2 3 4 1 2 3 4 1 2 3 4 Release 1.4 Beta testing x x Release 1.5 x Release 1.6 x Release 1.7 x |  |  |  |  |  |  |  |  |  |  |  |  |

| Exhibit R-2, RDT&E Budget Item Justification |  |  |  |  |  |  |  |  |  | Date: February 2003 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| APPROPRIATION/BUDGET ACTIVITY RDT&E, Defense-Wide, Joint Staff/BA 7 |  |  |  |  | R-1 ITEM NOMENCLATURE 0303149J C4I for the Warrior |  |  |  |  |  |  |  |
| COST ($ in Millions) | FY 2002 | FY 2003 | FY 2004 | FY 2005 |  | FY 2006 | FY 2007 | FY 2008 | FY 2009 |  | Cost to Complete | Total Cost |
| Total PE Cost | 10.083 | 9.466 | 4.198 | 4.188 |  | 4.260 | 4.264 | 4.327 | 4.361 |  | TBD | TBD |
| Network Warfare Simulation (NETWARS) | 5.757 | 6.061 | 0.300 | 0.300 |  | 0.300 | 0.300 | 0.331 | 0.331 |  | TBD | TBD |
| Joint Warrior Interoperability Demonstrations (JWID) | 1.530 | 1.532 | 1.510 | 1.546 |  | 1.542 | 1.555 | 1.553 | 1.551 |  | TBD | TBD |
| Joint Satellite Communications Architecture Planning and Evaluation (J-SCAPE) tool | 2.796 | 1.873 | 2.388 | 2.342 |  | 2.418 | 2.409 | 2.443 | 2.479 |  | TBD | TBD |
| - Mission Description and Budget Item Justification: The C4IFTW vision has evolved into the Department’s Global Information Grid (GIG) as a means to achieve information superiority. This program provides focus and visibility into resolving joint C4 capacity and interoperability issues and provides a mechanism for achieving information superiority as envisioned by Joint Vision (JV) 2020. Currently, the overall GIG efforts stress interoperability, identification of transmission capacity, and leveraging of the rapid pace of C4 technology advancements. As the GIG evolves and matures, it will spawn new approaches to providing the joint warfighter with C4 capabilities to achieve information superiority. This program element consists of two Joint Staff programs: (1) Network Warfare Simulation (NETWARS), (2) Joint Warrior Interoperability Demonstrations (JWID), and (3) Joint Satellite Communications Architecture Planning and Evaluation (J-SCAPE) tool. Starting in FY 2003, NETWARS was turned over to DISA; but, minimal NETWARS oversight support will continue to be maintained at the Joint Staff. JWID is the only CJCS-sponsored demonstration of new and emerging, low-cost, low-risk C4ISR technologies and interoperability solutions, impartially presented to the Combatant Commands and Military Services in an operational environment. Proposals are selected to fulfill identified warfighter deficiencies and are designed to provide the opportunity to experiment with new and emerging capabilities, assess their value, and recommend them for implementation where appropriate. JWID provides a structured process where new C4ISR capabilities are rigorously vetted, evaluated, and assessed by the warfighter. JWID is an integral component of the JV 2020 conceptual template for future joint warfighting. The current focus of the Satellite Communications (SATCOM) operations analysis and integration effort is the development of the Joint Satellite Communications Architecture Planning and Evaluation (J-SCAPE) Tool Set. J-SCAPE is required to provide decision-makers with the means to focus the ongoing modernization of SATCOM assets to transform current systems and choose the best architectural alternative for the 21st century SATCOM infrastructure. The J-SCAPE tool set is also required to support planning and evaluation necessary to maximize all four of the operational concepts of JV 2020--dominant maneuver, precision engagement, focused logistics, and full dimensional protection. Currently, there is no effective, efficient, capability to plan and evaluate the ability of current and future SATCOM architectures to meet the Combatant Commands’ requirements. When fully operational, the J-SCAPE tool set will be used by the Joint Staff, Combatant Commands, their components, other joint organizations, satellite systems program offices, and Earth terminal program offices. The Services will use this tool set to assess the adequacy of SATCOM systems to support their assigned missions, evaluate operational plans, define SATCOM-related operational requirements, and provide operational input to the acquisition process. B. Program Change Summary: FY 2002 FY 2003 FY 2004 FY 2005 FY 2003 President’s Budget 10.083 10.190 10.503 10.218 Total Adjustments a. NETWARS transfer to DISA (6.138) (6.361) b. Internal Reprogramming (0.724) (0.167) 0.331 FY 2004 Budget Estimate 10.083 9.466 4.198 4.188 C. Other Program Funding Summary: N/A. D. Acquisition Strategy: Exhibit R2a attached. E. Schedule Profile: Exhibit R2a attached. |  |  |  |  |  |  |  |  |  |  |  |  |

| Exhibit R-2, RDT&E Budget Item Justification |  |  |  |  |  |  |  |  |  | Date: February 2003 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ##### APPROPRIATION/BUDGET ACTIVITY: RDT&E, Defense Wide, Joint Staff/BA 7 |  |  |  |  | ##### R-1 ITEM NOMENCLATURE: 0902298J Management Headquarters – Various |  |  |  |  |  |  |  |
| COST ($ in Millions) | FY 2002 | FY 2003 | FY 2004 | FY 2005 |  | FY 2006 | FY 2007 | FY 2008 | FY 2009 |  | Cost to Complete | Total Cost |
| Total PE Cost | 12.070 | 12.443 | 19.052 | 17.279 |  | 11.642 | 11.856 | 12.073 | 12.292 |  | TBD | TBD |
| Joint Warfighting Capabilities Assessment (JWCA) | 10.567 | 10.290 | 10.630 | 9.445 |  | 9.754 | 9.910 | 10.091 | 10.274 |  | TBD | TBD |
| Joint Operational Concept/ Architecture (JOC/JOA) | 0.000 | .291 | 0.000 | 0.000 |  | 0.000 | 0.000 | 0.000 | 0.000 |  | TBD | TBD |
| Joint Staff Information Network (JSIN) | 1.503 | 1.520 | 1.572 | 1.634 |  | 1.688 | 1.746 | 1.778 | 1.810 |  | TBD | TBD |
| Joint Staff Knowledge Management Program (JSKMP) | 0.000 | .342 | .350 | .200 |  | .200 | .200 | .204 | .208 |  | TBD | TBD |
| Collaborative Force-Building Analysis, Sustainment & Transportation (CFAST) | 0.000 | 000.0 | 6.500 | 6.000 |  | 0.000 | 0.000 | 0.000 | 0.000 |  | TBD | TBD |
| - Mission Description and Budget Item Justification: This program element contains five distinct efforts -- Joint Warfighting Capabilities Assessment (JWCA), Joint Staff Information Network (JSIN), Joint Staff Knowledge Management Program (JSKMP), Joint Operational Concept/Architecture (JOC/JOA) program and the Collaborative Force-Building Analysis, Sustainment and Transportation (CFAST) tool. JWCAs are studies conducted by joint assessment teams in the following domains: Precision Engagement; Dominant Maneuver; Full Dimensional Protection; Focused Logistics; Information Superiority; Intelligence, Surveillance, and Reconnaissance; and Strategic Deterrence. A Joint Staff directorate sponsors each JWCA team, and the teams are composed of warfighting and functional experts from the Joint Staff, Combatant Commands, Services, Office of the Secretary of Defense, federally-funded research and development centers, and others as necessary. JWCA assessments examine key relationships between warfighting capabilities and seek to identify opportunities for improving warfighting effectiveness. Program growth between FY02 and FY03 was required to meet increasing demand for assessments due to CJCS-directed evolution of the Joint Requirements Oversight Council (JROC). This evolution was required to meet congressional expectations of improving joint integration of force capability development efforts, and refocusing the JWCA efforts was a key enabler of this change. The increased funding enabled the JROC to continue to study Combatant Commands’ priority joint warfighting issues, as well as initiate efforts to develop operational concepts and operational architectures to establish a framework for DoD transformation. In FY02 the JROC directed the JWCA teams to conduct 12 diverse assessments while continuing to develop three and begin development of three new Operational Concepts and Architectures to support integration and development of future joint requirements. The JWCAs also support the review, participation and or direction of 44 of the 77 DPG-04 directed studies in support of the JROC. Joint Staff Information Network (JSIN) is the Joint Staff’s primary “weapon system.” It consists of a classified and an unclassified local area network. The classified TOP SECRET network has access to DOD-wide SECRET SIPRNET. This interface is controlled via a comprehensive system of security checks and guards. The unclassified network provides access to the NIPRNET and Internet. Both networks host our connection to the Defense Message System (DMS). All networks run the standard Microsoft Office suite of programs. Most day-to-day staff work is conducted on the classified network. Our premier application is a highly customized software program called the Joint Staff Action Processing (JSAP) application. This application was developed by one of our information technology (IT) support contractors (Dyncorp) and codifies our processes for creating, routing, reviewing, approving, and archiving staff packages in electronic form. JSAP has numerous commercial counterparts and is being marketed by Dyncorp to other Combatant Commands and Services. Current direction states any commercially procured software requiring modification must be acquired with RDT&E funds. The Office of the Chief Information Officer (OCIO) envisions enhancing JSAP to keep the application current with IT initiatives including Public Key Infrastructure, collaborative tools, and web-based enhancements. The Joint Staff's core processes and products are knowledge-based. The Joint Staff Knowledge Management Program (JSKMP) is relevant across the spectrum of the Joint Staff's missions. The JSKMP must be sufficiently robust to enable execution of the Joint Staff's many processes, and sufficiently flexible to retain utility as re-engineering improves our processes. The JSKMP will enable the staff to collect, analyze, process, and transform information in order to improve staff support to the CJCS, to formulate new joint concepts, doctrine, organizational designs and materiel requirements, and to manage the command’s business processes. It will focus on the automation of a major portion of the Joint Staff's work and increase the availability of information created and used by the staff. The information and knowledge contained in the JSKMP must be available in the right format at the right time and place to a wide variety of users across the Joint Community and DoD. The CFAST is a candidate system to meet Secretary of Defense guidance to provide a collaborative tool that will help shorten the deliberate planning timeline. CFAST is a Time-Phased Force Deployment Data building and analysis suite of applications that utilizes the same data as Joint Operation Planning and Execution System applications, but operates and functions independently of JOPES and Global Command and Control System. Guided by Joint Vision 2020 and the 2002 Contingency Planning Guidance, CFAST will enable decision superiority through advanced information-sharing and collaboration. CFAST development and deployment will be transferred from the Joint Staff upon designation of an Executive Agent; selection of the CFAST Executive Agent is planned in the FY2003-2004 timeframe. Transformation to future warfighting capabilities requires enhanced battlespace awareness, timely information exchange, and network-centric forces to support critical Joint, Allied, and Coalition C2 nodes. These programs are in Budget Activity 7 - Operational Systems Development because it supports currently employed systems and training activities. B. Program Change Summary: FY2002 FY2003 FY2004 FY2005 FY 2003 President’s Budget (JWCA) 10.567 10.290 10.630 9.445 FY 2003 President’s Budget (JOC/JOA) 0.000 0.291 0.000 0.000 FY 2003 President’s Budget (JSIN) 1.503 1.520 1.572 1.634 FY 2003 President’s Budget (JSKMP) 0.000 0.342 0.350 0.200 New Start (CFAST) 6.500 6.000 FY 2004 Budget Estimate - Totals 12.070 12.443 19.052 17.279 C. Other Program Funding Summary: JSIN and JWCA information included in individual project justification. FY 2002 FY 2003 FY 2004 FY 2005 JSKMP O&M, Defense-Wide 0.800 0.400 0.570 0.590 Procurement, Defense-Wide 0.000 0.100 0.080 0.210 D. Acquisition Strategy: JSKMP information included below, JSIN and JWCA information included in individual project justification. Joint Staff Office of the Chief Information Officer (JS OCIO) will evaluate candidates in conjunction with the staff and our support contractor. Identified enhancements will be integrated into JSIN via contract task orders issued to our support contractor. We envision periodic software upgrades driven by contractor upgrades, version releases, and emergency-fix releases to the various COTS applications integrated within the Joint Staff Action Processing (JSAP) application. E. Schedule Profile: JSKMP information included below, JSIN and JWCA information included in individual project justification. JSKMP RDT&E funding line is new to this program element starting in FY 03. RDT&E will be spent during various quarters of each fiscal year. FY03-05 funding for CFAST supports the development, testing, and integration of several key tools and applications to be used in conjunction with proven tools already in use within the Joint Operation Planning and Execution System (JOPES). CFAST tools to be further developed, tested, and integrated with the existing Joint Flow and Analysis System for Transportation (JFAST) and Sustainment Generator (SUSGEN) include: The Force Builder – a tool to automate the design and building of TPFDD files for deliberate planning. Includes a capability to automatically develop Combat Service Support required to support a deployed operational force; The Plan Balancer – a transportation tool that automatically assigns movement data to TPFDD records based on coordinated understanding of the Defense Transportation System (DTS) requirements for operation; The Personnel Generator – a casualty predictor linked to medical and personal services force generator to include retrograde of casualties and inbound flow of replacements. Funding will also expand the Joint Reception Staging Onward-Movement and Integration (JRSOI), database. This database includes routing capabilities of the Theater Transportation System, Port of Embarkation (POE) capacities, road, rail, and assembly area requirements for reception, latrines, bath, laundry, and billeting. |  |  |  |  |  |  |  |  |  |  |  |  |

| Exhibit R-2a, RDT&E Project Justification |  |  |  |  |  |  |  |  |  |  |  | Date: February 2003 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| APPROPRIATION/BUDGET ACTIVITY RDT&E, Defense Wide, Joint Staff/BA 7 |  |  | PROGRAM ELEMENT 0303149J |  |  | PROJECT NAME AND NUMBER C4I for the Warrior – NETWARS |  |  |  |  |  |  |  |
| Cost ($ in Millions) | FY 2002 | FY 2003 |  | FY 2004 | FY 2005 |  | FY 2006 | FY 2007 | FY 2008 | FY 2009 | Cost to Complete |  | Total Cost |
| NETWARS | 5.757 | 6.061 |  | 0.300 | 0.300 |  | 0.300 | 0.300 | 0.331 | 0.331 | TBD |  | TBD |
| RDT&E Articles Qty | N/A | N/A |  | N/A | N/A |  | N/A | N/A | N/A | N/A | N/A |  | N/A |
| - Mission Description and Budget Item Justification: The C4I for the Warrior (C4IFTW) vision has evolved into the Department’s Global Information Grid (GIG) as a means to achieve information superiority. In FY 03, Defense Information Services Agency (DISA) assumed the leadership role in NETWARS program. The funding will migrate to DISA during FY03, with the exception of one contracted position. NETWARS will assess the effects of full operational combat traffic loading on current and future communications systems and networks in a joint task force major theater of war scenario; conduct quick-turn communications planning for small regional conflicts or peacekeeping scenarios; and evaluate new communication systems and technologies. It will be evolved through prototyping, development, and rigorous verification and validation of a toolkit, and its required input information. The objective is to use the simulation to investigate high-priority C4ISR technologies in the context of realistic warfighter scenarios. NETWARS will start with small joint Service scenarios, evolve to include complete joint task force (JTF) scenarios, and, ultimately, to a major theater war (MTW) with the thousands of communications nodes in a JTF each individually represented in detail. Ultimately, the Combatant Commands will have a tool to assist them in conducting network management scenarios to optimize and ensure full and efficient C4 systems. FY 2002 FY 2003 FY 2004 FY 2005 Description 1.470 1.600 Software Development: Tool Kit Functionality .700 1.200 Software Development: Comm Model Development .700 Information Exchange Requirements .000 0.550 Standardization/Interoperability (JWARS, JNMS, etc.) 1.787 1.400 Comm Burden Assessment Studies .500 0.520 0.300 0.300 Contract Engineer, Training, and Technical Support .200 Verification and Validation .200 Program Management .100 Configuration Management .000 0.591 Training and Development Support .100 0.200 Maintenance (licenses, etc.) 5.757 6.061 0.300 0.300 Total - Accomplishments/Planned Program: FY 2002 Accomplishments. The program completed two major software releases (versions 2.5 and 3.0) during FY02, and focused on requirements development from user training and feedback conducted at USFK, USPACOM, USSOUTHCOM, and USJFCOM. The program completed the Southwest Asia Burden Analysis Study/validation study using the Operation ENDURING FREEDOM scenario, assessing the impact of Common Operational Picture (COP), Information, Imagery and Intelligence (I3), Theater Battle Management Core System (TBMCS), and Theater Ballistic Missile Defense (TBMD) on the SIPRNET. The program office is providing support to Joint Forces Exercise (JTFEX) ROVING SANDS 03, providing NETWARS, as the planning tool used by the U.S. Army Forces Command (FORSCOM) J6. The program is also involved with two studies, the Army Interim Brigade Combat Team (IBCT) and the Navy communication device model conversion study. A Memorandum of Agreement was signed with Joint Network Management System (JNMS) incorporating NETWARS as the planning tool for the JNMS architecture. FY 2003 Planned Activities. A contract was competitively awarded to OPNET January 6, 2003 and it will be administered by DISA. During FY 2003 NETWARS will achieve DII COE compliance, which will provide greater interoperability among systems. The program is expected to have two software releases during FY 2003. NETWARS is planning to stay involved with several C4 Systems Studies in the upcoming year. The program is working closely with JNMS to work through interoperability, model development and licensing matters. The program will also conduct an OT&E with Joint Interoperability Test Command (JITC) at USSOUTHCOM. The USSOUTHCOM planners and components will perform a Capability Exercise using the NETWARS tool as the key-planning element in the exercise. FY 2004 Planned Program. Starting in FY 2004 funding and overall control of the NETWARS program shifts to DISA. Funds remaining on the Joint Staff will be used for contract support to interface with DISA, and to ensure integrations of NETWARS functionality with other Joint programs, such as JWARS and JNMS. Also, this support will identify and satisfy Joint Warfighter requirements for future NETWARS development. - Other Program Funding Summary: N/A - Acquisition Strategy: FY 1997: A Mission Needs Statement was developed and signed. Subsequent to initiating model development, an extensive Program Development Plan was developed and approved by the Director, Command, Control, Communications, and Computer (C4) Systems Directorate (J-6). A proof-of-concept effort validated the concept and determined that NETWARS would support the requirements. FY 1998: A Configuration Management Plan, Software Development and Integration Plan, and Systems Architecture Design Plan were developed. Initiated software and communications modules development and integration. NETWARS Toolkit Version 1.1 functional requirements were derived, documented, and formalized. JWARS initial requirements for C4 were evaluated relative to expected analytical outputs from NETWARS. FY 1999: Based on further refinement and analysis of requirements, initiated a transition to lower-risk developmental software and toward building the NETWARS Toolkit Advanced Development, Interim Version. Concurrent communications studies of accepted Joint Task Force (JTF) scenarios will help to refine requirements, the development of data, and the development of models that represent the C4 processors, systems, and networks used in a JTF that will become part of the NETWARS data and model repository. Continued development of NETWARS standards. FY 2000: Interim Version 2.0 provided to Combatant Commands/Services/agency (C/S/A) users, including a training course, in November 1999. Continued development of NETWARS Toolkit Advanced Development, Version 2.0, associated documentation and completion of a Southwest Asia JTF-based communication burden assessment. FY2001: Further expansion of toolkit functionality (Versions 2.2 and 2.5) involved development of needed specific communication system models and information exchange requirements data; a series of developmental studies for Southwest Asia JTF scenarios (of up to 20,000 communication nodes); and gathering requirements from model users. Codified program requirements for subsequent toolkit conversion were captured subsequent to extensive use of NETWARS by the Combatant Commands, Services, and agencies. Continued development of input data in conjunction with communications studies conducted in parallel with model development. FY2002: Emphasis will be on further expansion of toolkit functionality in response to requirements identified by Combatant Commands, Services and agencies; several studies to include a Northeast Asia scenario, the Army’s Future Combat System (FCS) and the initial phase of a multi-year logistics communications modeling and simulation effort by OUSD (AT&L); release of several contingency planning tools for use by the Combatant Commands; and the award of a competitively bid contract. Additionally, with the recent award of the Joint Network Management System contract (JNMS), it is logical that the NETWARS program will serve as one of the Government Off The Shelf (GOTS) software options incorporated by JNMS. As such, the potential exists for some associated integration costs as the JNMS technical design matures. NETWARS program control and funding will begin to transition to DISA starting in FY 2003. - Schedule Profile and Performance Measures: The first-Phase review was 23 September 1997, when the Phase I proof-of-concept results were presented to the J-6 and Service/agency representatives. The mid-Phase II In-Progress Review (IPR) to the J-6 and the Service/agency representatives was held on 19 December 1997. Block I formally began in March 1997 and involved researching and writing a detailed NETWARS development plan, followed by conducting a proof-of-concept prototype demonstration of a small JTF scenario of 100 to 200 communications nodes. Block II began in mid-September 1997, and was completed in October 1998. In Block II, J6I continued the design and building to complete version 1.1 of the front-end toolset database and completed a study of a small JTF of up to 5000 nodes and a JTF scenario of up to 10,000 nodes. The scenario selected was the Synthetic Theater of War (STOW)/UNITED ENDEAVOR 98-1 scenario, which involved a JTF defense of Kuwait. Block III, Version 2.0, which began in April 1999, involved advanced development, testing, and building of the interim Version 2.0 front-end toolkit and database for NETWARS, plus completing a Joint Task Force scenario of up to 5000 communications nodes. Reviews of Version 2.0 were held in March 2000, with additional upgrading scheduled for August - November 2000. A refined 5000-node communication burden assessment was completed in December 2000. Joint, COMBATANT COMMANDS, Service, and agency representatives will review that assessment for accuracy and completeness. By integrating input from these users, NETWARS will enhance the abilities of the Combatant Commands, Services, and agencies to meet the goals stated in JV 2010, JV 2020, and the GIG Capstone Requirements Document (CRD). FY 2001 Accomplishments: Major milestones reached include three software releases (Versions 2.1, 2.2 and 2.5); execution of the software design MOA between J-6 and DISA, publication of coordinating TEMP and ORD drafts, initiation of a Southwest Asia JTF burden analysis study with CENTCOM, and implementation of a spiral acquisition process, to include an evolutionary phased implementation plan (EPIP) and establishment of four integrated process teams (requirements, studies, configuration management and standards). FY 2002 FY 2003 FY2004 FY 2005 (Fiscal Qtr) 1 2 3 4 1 2 3 4 1 2 3 4 1 2 3 4 ##### Contract Award to OPNET Technologies IOC X FOC (FY 2009/4th Qtr) |  |  |  |  |  |  |  |  |  |  |  |  |  |

| Exhibit R-2a, RDT&E Project Justification |  |  |  |  |  |  |  |  |  |  |  | Date: February 2003 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| APPROPRIATION/BUDGET ACTIVITY RDT&E, Defense Wide, Joint Staff/BA 7 |  |  | PROGRAM ELEMENT 0303149J |  |  | PROJECT NAME AND NUMBER C4I for the Warrior - Joint Warrior Interoperability Demonstration (JWID) |  |  |  |  |  |  |  |
| Cost ($ in Millions) | FY 2002 | FY 2003 |  | FY 2004 | FY 2005 |  | FY 2006 | FY 2007 | FY 2008 | FY 2009 | Cost to Complete |  | Total Cost |
| JWID | 1.530 | 1.532 |  | 1.510 | 1.546 |  | 1.542 | 1.555 | 1.553 | 1.551 | TBD |  | TBD |
| RDT&E Articles Qty | N/A | N/A |  | N/A | N/A |  | N/A | N/A | N/A | N/A | N/A |  | N/A |
| - Mission Description and Budget Item Justification: The C4IFTW vision has evolved into the Department’s Global Information Grid (GIG) as a means to achieve information superiority. JWID provides focus and visibility into resolving coalition C4 interoperability issues and provides organizing principles, techniques, and procedures for achieving information superiority as envisioned by JV 2020. The GIG stresses interoperability and JWID leverages the rapid pace of C4 technology advancements. JWID is the CJCS-sponsored annual event that enables the US combatant commands and international community to investigate command, control, communications, and computer (C4) solutions that focus on relevant and timely core objectives for enhancing coalition interoperability. JWID is conducted in a simulated operational environment to provide context for warfighter evaluation of those solutions. Coalition Interoperability Trials (CITs) are the activities used to address the core coalition interoperability objectives selected each year. CITs strive to benchmark successes that can immediately support and enable the next multinational operation. The execution of the trails is dependent upon the annual objectives, the host combatant command’s priorities, and the desires of the participating nations. JWID is an integral component of the JV 2020 conceptual template for future joint and coalition warfighting. Interoperability and information superiority are key goals of the Chairman of the Joint Chiefs of Staff. FY 2002 FY 2003 FY2004 FY2005 Description 1.530 1.532 1.510 1.546 Contract Engineering and Technical Support 1.530 1.532 1.510 1.546 Total - Accomplishments/Planned Program: JWID 2002 success surpassed JWID 01. The JWID worldwide coalition, wide area network supported 12 nations and 26-worldwide sites with 100% backbone and 99.8% total circuit availability. A total of 141 CITs and industry demonstrations were executed and assessed in the context of a Coalition Task Force lead by U.S. Pacific Command (USPACOM). Of significant note was the inclusion of Pacific Rim nations (Japan, South Korea, Thailand, Singapore, Malaysia, India, and the Philippines) as observers at Camp Smith, HI (USPACOM). FY 2003 Planned Activities: JWID 2003 will operate under a revised CJCS Instruction to investigate C4 solutions that focus on relevant and timely core objectives for enhancing coalition interoperability. JWID will conduct CITs of applicable hardware; software and/or procedural solutions that strive to benchmark successes that can immediately support and enable the next multinational operation. Four Pacific Rim nations will participate on the coalition wide area network for the first time as full members of the JWID created Coalition Task Force. FY 2004 Planned Activities: JWID 2004 host Combatant Command will be USNORTHCOM. 2004 activity will center on conducting CITs of hardware, software, and procedures for emerging interagency interoperability issues and problems with other US Government departments as well as continuing CITs with multiple allied nations. With the goal of identifying benchmark successes that can immediately support interagency operations, as well as multinational operations. C. Other Program Funding Summary To Total FY 2002 FY 2003 FY 2004 FY 2005 Complete Cost O&M Defense-Wide 0.754 0.743 0.722 0.694 TBD TBD Procurement Defense-Wide 0.260 0.264 0.263 0.269 TBD TBD D. Acquisition Strategy: N/A E. Schedule Profile. The RDT&E will be spent throughout various quarters across the Fiscal Years. |  |  |  |  |  |  |  |  |  |  |  |  |  |

| Exhibit R-2a, RDT&E Project Justification |  |  |  |  |  |  |  |  |  |  |  | Date: February 2003 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| APPROPRIATION/BUDGET ACTIVITY RDT&E, Defense Wide, Joint Staff/BA 7 |  |  | PROGRAM ELEMENT 0303149J |  |  | PROJECT NAME AND NUMBER C4IFTW (SATCOM Ops Analysis and Integration Tools) |  |  |  |  |  |  |  |
| Cost ($ in Millions) | FY 2002 | FY 2003 |  | FY 2004 | FY 2005 |  | FY 2006 | FY 2007 | FY 2008 | FY 2009 | Cost to Complete |  | Total Cost |
| SATCOM Ops Analysis and Integration Tools | 2.796 | 1.873 |  | 2.388 | 2.342 |  | 2.418 | 2.409 | 2.443 | 2.479 | TBD |  | TBD |
| RDT&E Articles Qty | N/A | N/A |  | N/A | N/A |  | N/A | N/A | N/A | N/A | N/A |  | N/A |
| - Mission Description and Budget Item Justification: The current focus of the Satellite Communications (SATCOM) operations analysis and integration effort is the development of the Joint Satellite Communications Architecture Planning and Evaluation (J-SCAPE) Tool Set. J-SCAPE is required to provide decision-makers with the means to focus the ongoing modernization of SATCOM assets to transform current systems and choose the best architectural alternative for the 21st century SATCOM infrastructure. The J-SCAPE tool set is also required to support the planning and evaluation necessary to maximize all four of the operational concepts of JV 2020-dominant maneuver, precision engagement, focused logistics, and full dimensional protection. Currently, there is no effective, efficient capability to plan and evaluate the ability of current and future SATCOM architectures to meet the Combatant Commands’ requirements. The J-SCAPE tool set mission recognizes the importance of information superiority to each of these operational concepts. Specifically, the J-SCAPE toolset will provide the capability to efficiently and accurately evaluate a set of communication requirements -- captured in the form of a scenario -- against a set of SATCOM resources. It will quantify supportability in terms of connectivity and capacity, emphasizing SATCOM parameters such as link budgets, including fading because of rain and scintillation, bit error rates, satellite processing, and crosslinks. Other measures of effectiveness include link availability, delay, resistance to jamming, and intercept or signals exploitation. When fully operational, the J-SCAPE toolset will be used by the Joint Staff, Combatant Commands, their components, other joint organizations, satellite systems program offices, and earth terminal program offices. The Services will use this tool set to assess the adequacy of SATCOM systems to support their assigned missions, evaluate operational plans, define SATCOM-related operational requirements, and provide operational input to the acquisition process. J-SCAPE is presently in early concept exploration, including documentation of mission need, development and documentation of operational and functional requirements, CONOPS, and program management plan. Specifically, this year’s accomplishments include the development of the Research Analysis Report, CONOPS, Functional Requirements Document, Initial - High Level Design, and Initial Software Development Plan. FY 2002 FY 2003 FY 2004 FY 2005 Description 1.705 0.953 1.101 1.050 Software Development/Software Functionality 0.300 0.320 0.330 0.340 Program Management 0.100 0.100 0.100 0.100 Verification and Validation 0.000 0.000 0.150 0.150 Configuration Management 0.361 0.250 0.362 0.350 Contract Engineering & Technical Support (non-FFRDC) 0.330 0.250 0.345 0.352 Contract Engineering & Technical. Support (FFRDC) 2.796 1.873 2.388 2.342 Total - Accomplishments/Planned Program: FY 2002 Accomplishments: This phase of the J-SCAPE project expands upon the "proof-of-concept" system by improving operator usability and adding new satellite system analysis capabilities. This phase provides appropriate planning for, and development of, the J-SCAPE tool set prototype system. In addition, this phase implements J-SCAPE tool set prototype software in conformance with applicable Software Requisition Specifications (SRS) and Software Design Document (SDD) documentation. This encompasses implementation of standalone system operation, improved scenario-building and visualization features, and enhanced analysis capability for UHF Follow-on (UFO), Defense Satellite Communications System (DSCS), C/Ku, Ka, and Wide-Band Gapfiller (WBS) SATCOM systems. FY 2003 Planned Program: Build on the FY02 prototyping efforts by developing and finalizing the design, code, and test, and delivering the analysis engine tool set software for the Global Broadcast Service (GBS), WGS, and the Advanced Wideband Systems (AWS). FY 2004 Planned Program: Expand J-SCAPE to support analysis of additional SATCOM systems including, MILSTAR, Mobile User Objective System (MUOS), future EHF, future wideband, Laser satellite systems. Support scenario development through the definition and configuration of aggregate “force packages.” Design and implement interfaces to communications planning and management systems to acquire near real-time configuration and status information, and import such information as satellite resource data. Participate in military exercises and operations to demonstrate capabilities of the J-SCAPE system to the warfighter. - Other Program Funding Summary: N/A. - Acquisition Strategy/ Schedule Profile: This program was a new start in FY 00. FY 2002 FY 2003 FY 2004 FY 2005 (Fiscal Qtr) 1 2 3 4 1 2 3 4 1 2 3 4 1 2 3 4 ##### Contract Award* -- Jul 97 IOC ** X FOC (To be determined) * SAIC Inc., under competitively awarded delivery order type support contract awarded January 2003. Aerospace Corporation provides FFRDC support. After program definition, prototyping, risk-reduction phases, and engineering development (just prior to IOC), J-SCAPE will be openly competed based on fully defined requirement and a mature software design. ** J-SCAPE acquisition strategy is to follow a proof-of-concept phase with a series of prototypes to help further define the program, continue to capture and refine requirements and implement risk-reduction measures. IOC will be achieved following a final engineering development phase with formalized software design and planning on use of commercial software developmental tools (COTS), as much as feasible. |  |  |  |  |  |  |  |  |  |  |  |  |  |

| Exhibit R-2a, RDT&E Project Justification |  |  |  |  |  |  |  |  |  | Date: February 2003 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ##### APPROPRIATION/BUDGET ACTIVITY: RDT&E, Defense-Wide, Joint Staff/BA 7 |  |  |  |  | ##### R-1 ITEM NOMENCLATURE: 0902298J Management Headquarters – Joint Warfighting Capabilities Assessment (JWCA) |  |  |  |  |  |  |  |
| COST ($ in Millions) | FY 2002 | FY 2003 | FY 2004 | FY 2005 |  | FY 2006 | FY 2007 | FY 2008 | FY 2009 |  | Cost to Complete | Total Cost |
| Total PE Cost | 10.567 | 10.290 | 10.630 | 9.445 |  | 9.754 | 9.910 | 10.091 | 10.274 |  | TBD | TBD |
| - Mission Description and Budget Item Justification: Joint Warfighting Capabilities Assessments (JWCA) are studies conducted by joint assessment teams in precision engagement; dominant maneuver; full dimensional protection; focused logistics; information superiority; intelligence, surveillance, and reconnaissance; and strategic deterrence. A Joint Staff directorate sponsors each JWCA team, and its assessments are conducted by teams of warfighting and functional experts from the Combatant Commands, Services, OSD, federally-funded research and development centers, and others as necessary. Assessments examine key relationships between warfighting capabilities/interactions and identify opportunities for improving warfighting effectiveness. Program growth between FY02 and FY03 was required to meet increasing demand for assessments due to CJCS-directed evolution of the Joint Requirements Oversight Council (JROC). This evolution was required to meet congressional expectations of improving joint integration of force capability development efforts, and refocusing the JWCA efforts was a key enabler of this change. The increased funding enabled the JROC to continue to study Combatant Commands' priority joint warfighting issues as well as initiate efforts to develop operational concepts and operational architectures to establish a framework for DoD transformation FY 2002 FY 2003 FY 200 4 FY 2005 Description 8.687 8.421 8.774 7.799 Analysis & Advisory Support Contracted Studies (non-FFRDC) 1.880 1.869 1.856 1.646 Analysis & Advisory Support Contracted Studies (FFRDC) 10.567 10.290 10.630 9.445 Total - Accomplishments/Planned Program: In FY 2002, the JROC directed the JWCAs to conduct 12 diverse assessments while continuing to develop three and begin development of three new Operational Concepts and Architectures to support integration and development of future joint requirements. The JWCAs also support review; participation and or direction of 44 of the 77 Defense Planning Guidance (DPG) 04 directed studies in support of the JROC. This program is in Budget Activity 7-Operational Systems Development, because it supports currently employed systems and training activities. FY 2004 Planned Program: We will continue to work on the remaining three Operational Concepts and Architectures to support the Joint Warfighter while supporting, reviewing and participating in studies for DPG06. The JWCAs will continue to plan a key role in enabling the JROC’s transformation and evolution through their analysis, interaction and work with the Combatant Commands priority joint warfighting issues. C. Other Program Funding Summary: To Total FY 2002 FY 2003 FY 2004 FY 2005 Complete Cost O&M Defense-Wide 5.831 6.514 6.443 6.461 N/A N/A D. Acquisition Strategy: This program represents a continuing level of effort supporting a wide range of JWCA studies to support the JROC process. The deliverables in each study reflect the analysis required to assist decision makers as they examine the relationships between warfighting capabilities/interactions and identify opportunities for improving warfighting effectiveness. E. Schedule Profile: N/A. |  |  |  |  |  |  |  |  |  |  |  |  |

| Exhibit R-2a, RDT&E Project Justification |  |  |  |  |  |  |  | Date: February 2003 |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| APPROPRIATION/BUDGET ACTIVITY RDT&E, Defense Wide, Joint Staff/BA 7 |  |  |  | PROGRAM ELEMENT 0902298J |  |  |  | PROJECT NAME AND NUMBER Joint Staff Information Network (JSIN) |  |  |  |  |
| COST ($ in Millions) | FY 2002 | FY 2003 | FY 2004 |  | FY 2005 | FY 2006 | FY 2007 |  | FY 2008 | FY 2009 | Cost to Complete | Total Cost |
| JSIN | 1.503 | 1.520 | 1.572 |  | 1.634 | 1.688 | 1.746 |  | 1.778 | 1.810 | TBD | TBD |
| - Mission Description and Budget Item Justification: The Joint Staff Information Network (JSIN) is the Joint Staff’s primary “weapon system.” It consists of a classified and an unclassified local area network. The classified TOP SECRET network has access to DOD-wide SECRET SIPRNET. This interface is controlled via a comprehensive system of security checks and guards. The unclassified network provides access to the NIPRNET and Internet. Both networks host our connection to the Defense Message System (DMS) currently being implemented as a replacement for the legacy AUTODIN system. All networks run the standard Microsoft Office suite of programs. Most day-to-day staff work on the staff is conducted on the classified network. Our premier application is a highly customized software program called the Joint Staff Action Processing (JSAP) application. This application was developed by one of our information technology (IT) support contractors (Dyncorp) and codifies our processes for creating, routing, reviewing, approving, and archiving staff packages in electronic form. JSAP has numerous commercial counterparts and is being marketed by Dyncorp to other Combatant Commands and Services. Current direction states any commercially procured software requiring modification must be acquired with RDT&E funds. The Office of the Chief Information Officer (OCIO) envisions enhancing JSAP to keep the application current with IT initiatives including PKI, collaborative tools, and web-based enhancements. FY 03–07 JSIN program increase reflects realignment of funding as a result of the change in business practice for the Joint Staff Action Processing (JSAP) application. When funding was originally realigned for JSIN, it was with the intention of replacing JSAP with a modified COTS and upgrading every 4 years. Under the new business strategy, the current JSAP will be retained, but reengineered/enhanced to migrate to promising future capabilities to include collaboration tools, knowledge management, and information portals. This realignment does not represent program growth. - Accomplishments/Planned Program: FY 2002 Accomplishments: Work began on migration of data from the Electronic Filing System to the Document Management/Records Management Archive (DM/RMA) server in support of the Records Management Group. Testing began on the new iRIMS product to limit delete capability for only identified authorized users. OCIO began analysis on the development of External Coordination and PDF file formats in support of the JSAP Business Plan. This included establishing user sessions to tailor JSAP views for external coordination. OCIO in concert with the SJS began a JSAP Architectural Study to ensure current application and future modifications meet Industry standards. JSAP views were tailored to enhance GO/FO views to master documents and notes features. Two releases with over 15 outstanding user requests to enhance JSAP were completed. Initial studies on alternate COOP site and estimates for implementing solutions were started. FY 2003 Planned Program: Work will continue on improving external coordination to the Services, Joint Agencies, and other outside DoD agencies. Migration to Oracle databases as the standard Joint Staff database will start this FY. JSAP will also include a new Business Intelligence BI Tool to improve knowledge enhancements. Work will continue on developing portal methods to improve efficiency for deployed/TDY personnel. Ability for the Joint Staff to perform under the COOP will be improved and enhanced data backup (SAN) and replication services will be investigated/implemented. FY 2004 Planned Program: Work will continue on Phase 2 (web enhanced outlook) and Phase 3 (web enabled Archive Tracking System) of developing a Web Portal for JSAP. In addition, the knowledge management capability of JSAP will be improved to include Ad-Hoc Reporting and generation of new reports through enhanced Oracle Business Intelligence tool use. The Oracle migration started in FY 2003 lays the groundwork for investigation and completion of a prototype/study for collaboration tools in FY 2004. In FY 2004 JSAP will incorporate investigate use of Public Key Infrastructure and Multi-level security capability. Finally, five studies will be completed to map the way ahead for JSAP. These studies will include Document Collaboration, Data Warehousing, Knowledge Discovery and Mapping, Distributed Workflow, and Document/Records Management Enhancements. - Other Program Funding Summary: FY 2002 FY 2003 FY 2004 FY 2005 O&M, Defense-Wide 0.711 0.729 0.755 0.782 Procurement, Defense-Wide 0.300 0.350 0.550 0.250 - Acquisition Strategy: JSAP will continue to be upgraded with required enhancements. JS OCIO will evaluate candidates in conjunction with the staff and our support contractor. Identified enhancements will be integrated into JSIN via contract task orders issued to our support contractor. We envision periodic software upgrades driven by contractor upgrades, version releases, and emergency-fix releases to the various COTS applications integrated within JSAP. E. Schedule Profile: RDT&E funding line is new to this program starting in FY 01. RDT&E will be spent throughout various quarters of each fiscal year. |  |  |  |  |  |  |  |  |  |  |  |  |

| Exhibit R-3, Project Cost Analysis |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Date: February 2003 |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| APPROPRIATION/BUDGET ACTIVITY: RDT&E, Defense Wide, Joint Staff/BA 7 |  |  |  | PROGRAM ELEMENT: 0208052J Joint Analytic Model Improvement Program (JAMIP) |  |  |  |  |  |  |  |  |  |  |  | PROJECT NAME: Joint Warfare System (JWARS) |  |  |  |  |
| Cost Categories | Contract Method & Type |  | Performing Activity & Location | Total PYS Cost |  | FY 02 Cost |  | FY 02 Award Date |  | FY 03 Cost |  | FY 03 Award Date |  | FY 04 Cost |  | FY 04 Award Date |  | Cost To Complete | Total Cost | Target Value of Contract |
| Management and professional support services | Various |  | Various | 0.000 |  | 0.000 |  |  |  | 0.000 |  |  |  | 0.000 |  |  |  | N/A | TBD | TBD |
| CAAS engineering and technical services | Various |  | Various | 24.572 |  | 9.867 |  |  |  | 7.945 |  |  |  | 6.650 |  |  |  | N/A | TBD | TBD |
| FFRDC engineering and technical services | Various |  | Various | 0.368 |  | 0.368 |  |  |  | 0.000 |  |  |  | 0.000 |  |  |  | N/A | TBD | TBD |
| Other services | Various |  | Various | 1.438 |  | 0.378 |  |  |  | 0.564 |  |  |  | 0.496 |  |  |  | N/A | TBD | TBD |
| Congressional non-programmatic rescission |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Subtotal Product Development |  |  |  | 26.378 |  | 10.613 |  |  |  | 8.509 |  |  |  | 7.146 |  |  |  | TBD | TBD | TBD |
| Remarks: The Limited IOC version (Release 1) of JWARS is designed to support the Services, Joint Staff, and OSD in conducting force assessment studies. In FY 2002, Release 1.4 was completed and distributed to selected user sites for Beta Testing. In FY 2003, Release 1.5 will be distributed. Release 1.5 is a major release addressing the user issues discovered during Beta-testing, and will be the first release available to users for possible use for analysis. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total Cost |  |  |  |  | 26.378 |  | 10.613 |  |  |  | 8.509 |  |  |  | 7.146 |  |  |  |  |  |
| Remarks |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| Exhibit R-3, Project Cost Analysis |  |  |  |  |  |  |  |  | Date: February 2003 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| APPROPRIATION/BUDGET ACTIVITY: RDT&E, Defense Wide, Joint Staff |  |  | PROGRAM ELEMENT: 0303149J |  |  |  |  |  | PROJECT NAME: C4I for the warrior -- NETWARS |  |  |  |
| Cost Categories | Contract Method & Type | Performing Activity & Location | Total PYs Cost | FY02 Cost | FY02 Award Date | FY03 Cost | FY03 Award Date | FY04 Cost | FY04 Award Date | Cost To Complete | Total Cost | Target Value of Contract |
| Program Definition & Proof of Concept | CPFF | MITRE | .430 | 0 |  | 0 |  |  |  | TBD | TBD |  |
| Software Development | CPFF |  | 3.074 |  |  |  |  |  |  | TBD | TBD |  |
| Program Management | CPFF |  | 1.966 | .200 | TBD | 0 |  |  |  | TBD | TBD |  |
| COTS Hardware and Software | CPFF |  | .395 |  |  |  |  |  |  | TBD | TBD |  |
| Toolkit Functionality | Fixed Price | OPNET Technologies | 1.139 | 1.470 | Dec 00 | 1.600 | Jan 03 |  |  |  |  |  |
| Standardization/Interoperability | CPFF | Various |  |  |  |  |  |  |  | TBD | TBD |  |
| Communication Model Development | CPFF | Various | .700 | .700 |  | 1.200 |  |  |  |  |  |  |
| IER Refinement | CPFF | Various | .500 | .700 |  |  |  |  |  |  |  |  |
| Subtotal Product Development |  |  | 8.204 | 2.870 |  | 2.800 | Jan 03 |  |  | TBD | TBD |  |
| Communications Developmental Studies | CPFF |  | 1.797 |  |  |  |  |  |  | TBD | TBD |  |
| Communications Burden Assessment Studies | CPFF | Various | 1.746 | 1.787 | TBD | 1.400 | Jan 03 |  |  |  |  |  |
| Configuration Mgmt | CPFF |  | .442 | .100 | TBD |  |  |  |  | TBD | TBD |  |
| Maintenance | CPFF |  | .177 | .100 | TBD | .200 | Jan 03 |  |  |  |  |  |
| Training/Development Support | CPFF |  |  |  |  | .381 | Jan 03 |  |  |  |  |  |
| Subtotal Support Cost |  |  | 4.162 | 2.187 |  | 1.981 |  |  |  |  |  |  |

| Exhibit R-3, Project Cost Analysis |  |  |  |  |  |  |  |  | Date: February 2003 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| APPROPRIATION/BUDGET ACTIVITY: RDT&E, Defense Wide, Joint Staff |  |  | PROGRAM ELEMENT: 0303149J |  |  |  |  |  | PROJECT NAME: C4I for the Warrior -- NETWARS |  |  |  |
| Cost Categories | Contract Method & Type | Performing Activity & Location | Total PYs Cost | FY02 Cost | FY02 Award Date | FY03 Cost | FY03 Award Date | FY04 Cost | FY04 Award Date | Cost To Complete | Total Cost | Target Value of Contract |
| Verification & Validation | CPFF | Various | .900 | .200 | TBD |  | TBD |  |  | TBD | TBD |  |
| Subtotal T&E |  |  | .900 | .200 |  |  |  |  |  | TBD | TBD |  |
| Contractor (FFRDC) Eng Support | CPFF | Various | 1.299 | .500 | TBD | .220 | TBD |  |  | TBD | TBD |  |
| Contractor Eng and Technical Support | CPFF | Various | .952 |  |  | .410 | TBD | .300 | TBD |  |  |  |
| Independent Cost Estimate (ICE) (FFRDC) |  | MITRE | .100 |  |  |  |  |  |  | TBD | TBD |  |
| NETWARS Standardization |  | Various | .250 |  |  | .650 | Jan 03 |  |  |  |  |  |
| Congressional non programmatic rescission |  |  | (0.016) |  |  |  |  |  |  |  |  |  |
| Subtotal Management |  |  | 2.515 | .500 |  | 1.280 |  |  |  |  |  |  |
| Total Cost |  |  | 15.781 | 5.757 |  | 6.061 |  | .300 |  |  |  |  |
| Remarks Award to SRI, Inc., under sole-source contract; awarded Feb 99. Award to OPNET Technologies under sole source contract, awarded Aug 00. NETWARS transferring to DISA control during FY 2003. |  |  |  |  |  |  |  |  |  |  |  |  |

| Exhibit R-3, Project Cost Analysis |  |  |  |  |  |  |  |  | Date: February 2003 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| APPROPRIATION/BUDGET ACTIVITY 0400/BA 7 |  |  | PROGRAM ELEMENT 0303149J |  |  |  |  |  | PROJECT NAME C4IFTW (JWID) |  |  |  |
| Cost Categories (Tailor to WBS, or System/Item Requirements) | Contract Method & Type | Performing Activity & Location | Total Pys Cost | FY02 Cost | FY 02 Award Date | FY03 Cost | FY 03 Award Date | FY 04 Cost | FY 04 Award Date | Cost To Complete | Total Cost | Target Value of Contract |
| Verification & Validation |  |  |  |  |  |  |  |  |  |  |  |  |
| Subtotal T&E |  |  |  |  |  |  |  |  |  |  |  |  |
| Contract Engineering and Technical Support |  | Various | .404 | 1.530 | TBD | 1.532 | TBD | 1.510 | TBD | TBD | TBD |  |
| Subtotal Management |  |  | .404 | 1.530 |  | 1.532 |  | 1.510 |  | TBD | TBD |  |
| Total Cost |  |  | .404 | 1.530 |  | 1.532 |  | 1.510 |  | TBD | TBD |  |

| Exhibit R-3, Project Cost Analysis |  |  |  |  |  |  |  |  |  | Date: February 2003 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| APPROPRIATION/BUDGET ACTIVITY 0400/BA7 |  |  |  | PROGRAM ELEMENT 0303149J |  |  |  |  |  | PROJECT NAME AND NUMBER C4IFTW – SATCOM Ops Analysis and Integration Tool |  |  |  |
| Cost Categories (Tailor to WBS, or System/Item Requirements) | Contract Method & Type | Performing Activity & Location | Total Pys Cost |  | FY02 Cost | FY 02 Award Date | FY03 Cost | FY 03 Award Date | FY04 Cost | FY 04 Award Date | Cost To Complete | Total Cost | Target Value of Contract |
| Program Definition & Proof of Concept |  |  | .917 |  |  |  |  |  |  |  | TBD | TBD |  |
| Software Prototype Development | CPFF | SAIC, Aerospace |  |  |  |  | .953 | TBD | 1.101 | TBD | TBD | TBD |  |
| Program Management | CPFF | SAIC | .200 |  | 1.705 |  | .320 | TBD | .330 | TBD | TBD | TBD |  |
| COTS Hardware and Software | CPFF | SAIC | .140 |  | .300 | TBD | .0 |  | .0 |  | TBD | TBD |  |
| Subtotal |  |  | 1.257 |  | 2.005 |  | 1.273 |  | 1.431 |  | TBD | TBD |  |
| Verification & Validation |  | DISA | .100 |  | .100 |  | .100 |  | .100 |  | TBD | TBD |  |
| Subtotal T&E |  |  | .100 |  | .100 |  | .100 |  | .100 |  | TBD | TBD |  |
| Independent Cost Estimate (ICE) (FFRDC) | CPFF | Aerospace, AF Cost Analysis Agency | .150 |  |  |  |  |  | 000 |  | TBD | TBD |  |
| Contract Engineering and Technical Support | CPFF | SAIC | .200 |  | .361 | TBD | .250 | TBD | .362 | TBD | TBD | TBD |  |
| Contract Eng. & Tech. Support (FFRDC) | CPFF | Aerospace | .230 |  | .330 | TBD | .250 | TBD | .345 | TBD |  |  |  |
| Configuration Management | CPFF |  |  |  |  |  | .150 | TBD | .150 | TBD |  |  |  |
| Congressional non programmatic rescission |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Subtotal Management |  |  | .580 |  | .691 |  | .500 |  | .857 |  | TBD | TBD |  |
| Total Cost |  |  | 1.937 |  | 2.796 |  | 1.873 |  | 2.388 |  | TBD | TBD |  |
| Remarks: All awards to SAIC under competitively won umbrella support contract, awarded Jul 97. |  |  |  |  |  |  |  |  |  |  |  |  |  |

| ###### Exhibit R-3, Project Cost Analysis |  |  |  |  |  |  |  |  |  |  | Date: February 2003 |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| APPROPRIATION/BUDGET ACTIVITY: RDT&E, Defense Wide, Joint Staff/BA 7 |  |  |  | PROGRAM ELEMENT: 0902298J Management Headquarters |  |  |  |  |  |  | PROJECT NAME: JWCA Studies |  |  |  |  |
| Cost Categories | Contract Method & Type |  | Performing Activity & Location |  | Total PYs Cost | FY02 Cost | FY 02 Award Date | FY 03 Cost | FY 03 Award Date | FY 04 Cost |  | FY 04 Award Date | Cost To Complete | Total Cost | Target Value of Contract |
| Contracted Studies | C/FP/ MIPR |  | TBD |  | 25.882 | 8.687 | Var | 8.421 | Var | 8.747 |  | TBD | Cont | TBD | TBD |
| Subtotal Support |  |  |  |  | 25.882 | 8.687 |  | 8.421 |  | 8.747 |  |  | Cont | TBD | TBD |
| Remarks: JWCA studies are not management organizations. The studies support the Joint Staff directorates and Combatant Commands and are executed IAW directives received from the JROC. JWCA studies evaluate warfighting and supporting area assessments vice developing deliverable systems. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| FFRDC Studies | Reqn | TBD |  |  | 5.605 | 1.880 | Var | 1.869 | Var | 1.856 |  | TBD | Cont | TBD | TBD |
| Congressional non-programmatic rescission |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Subtotal Support |  |  |  |  | 5.605 | 1.880 |  | 1.869 |  | 1.856 |  |  | Cont | TBD | TBD |
| Remarks: JWCA studies are not management organizations. The studies support the Joint Staff directorates and Combatant Commands and are executed IAW directives received from the JROC. JWCA studies evaluate warfighting and supporting area assessments vice developing deliverable systems. FY 2002 cost estimates cannot be determined pending prioritization by the JROC. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total Cost |  |  |  |  | 31.487 | 10.567 |  | 10.290 |  | 10.630 |  |  |  |  |  |

| ###### Exhibit R-3, Project Cost Analysis |  |  |  |  |  |  |  |  |  |  |  | Date: February 2003 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| APPROPRIATION/BUDGET ACTIVITY: RDT&E, Defense Wide, Joint Staff/BA 7 |  |  |  | PROGRAM ELEMENT: 0902298J Management Headquarters |  |  |  |  |  |  |  | PROJECT NAME: Joint Staff Information Network (JSIN) |  |  |  |  |  |
| Cost Categories | Contract Method & Type |  | Performing Activity & Location |  | Total PYs Cost | FY02 Cost | FY 02 Award Date | FY03 Cost | FY 03 Award Date |  | FY04 Cost |  | FY 04 Award Date |  | Cost To Complete | Total Cost | Target Value of Contract |
| COTS S/W Mod, Integrate, Engineer, & Test | T&M |  | DynaCorp Information Systems, Chantilly, VA |  | 1.094 | .745 | 10/1/01 | .497 | 09/02 |  | .495 |  | 09/03 |  | TBD | TBD | TBD |
| Internal transfers |  |  |  |  |  | .758 |  |  |  |  |  |  |  |  |  |  |  |
| Internal reprogramming |  |  |  |  |  |  |  | 1.023 |  |  | 1.077 |  |  |  |  |  |  |
| Subtotal Product Development |  |  |  |  | 1.094 | 1.503 |  | 1.520 |  |  | 1.572 |  |  |  | TBD | TBD | TBD |
| Remarks: JSIN realigned Operations and Maintenance funding to Research and Development funding as a result of Information Technology budgeting policy clarification and to comply with House Appropriations Committee guidance (Report 106-244). FY 2003 and beyond RDT&E reprogramming are the result of the change in business strategy for the Joint Staff Action Processing (JSAP) application. The original strategy was to replace JSAP with a modified COTS and upgrading every 4 years. Under the new business strategy, the current JSAP will be retained, but reengineered and enhanced to migrate to promising future capabilities to include collaboration tools, knowledge management, and information portals. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Congressional non-programmatic rescission |  |  |  |  | (.010) |  |  |  |  |  |  |  |  |  |  |  |  |
| Subtotal Support |  |  |  |  | 1.084 |  |  | 1.520 |  |  | 1.572 |  |  |  |  |  |  |
| Remarks: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total Cost |  |  |  |  | 1.804 | 1.503 |  | 1.520 |  |  | 1.572 |  |  |  |  |  |  |

|  |  |  | ($ in Millions) |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Research & Development, D-W |  |  |  |  |  |  |  |
| Category |  |  | FY 2002 | FY 2003 | FY 2004 | FY 2005 |  |
| 1. Management & Professional Support Services |  |  |  |  |  |  |  |
|  | FFRDC Work |  | 0 | 0 | 0 | 0 |  |
|  | Non-FFRDC Work |  | 1.978 | 1.873 | 1.888 | 1.842 |  |
|  | Subtotal |  | 1.978 | 1.873 | 1.888 | 1.842 |  |
| 2. Studies, Analysis, and Evaluations |  |  |  |  |  |  |  |
|  | FFRDC Work |  | 1.880 | 1.869 | 1.856 | 1.646 |  |
|  | Non-FFRDC Work |  | 25.961 | 67.880 | 86.678 | 85.134 |  |
|  | Subtotal |  | 27.841 | 69.749 | 88.534 | 86.780 |  |
| 3. Engineering and Technical Services |  |  |  |  |  |  |  |
|  | FFRDC Work |  | .867 | 0 | 6.500 | 6.000 |  |
|  | Non-FFRDC Work |  | 15.892 | 11.809 | 8.337 | 6.835 |  |
|  | Subtotal |  | 16.759 | 11.809 | 18.837 | 12.835 |  |
| 4. Totals |  |  |  |  |  |  |  |
|  | FFRDC Work |  | 2.747 | 1.869 | 8.356 | 7.646 |  |
|  | Non-FFRDC Work |  | 43.831 | 81.562 | 96.903 | 93.811 |  |
|  |  |  | 46.578 | 83.431 | 105.259 | 101.457 |  |
| FY 2004 increase in FFRDC is due to SecDef add for Collaborative Force-building, Analysis, Sustainment, & Transportation (CFAST) Tool. |  |  |  |  |  |  |  |

(INTENTIONALLY BLANK)