##### AFOP-TRO                                                                                                 2 July 2001

##### MEMORANDUM FOR RESERVE COMPONENT COORDINATION COUNCIL (RCCC)

SUBJECT: AC/RC Integration Item 98-102, 29th Infantry Division (ID) Training Plan In

Support of Stabilization Force (SFOR) 10

ISSUE:  29th ID Training Plan In Support of the SFOR 10 Deployment.

1.  BACKGROUND.  FORSCOM sent message notifying 29th ID that CSA had programmed them to replace the 3rd ID as C2 of Task Force Eagle (TFE) O/A 7Oct 01 for a 6 month period until O/A Apr 02.  The TOA for SFOR 10 is 7 Oct 01 with an

E-date of April 02.

2.  STATUS.

a. The 29th  ID successfully completed an MRE at the JRTC 3-25 Jun 01.

b. The 29th ID Aviation CPX was successfully completed 5-7 Jan 01 at Ft A.P. Hill.

c.  The 29th ID successfully completed all Staff Training exercises Apr 00 – Mar 01.

d. The 29th ID successfully completed IRT and STX lanes at Ft Benning and various other locations Oct 00 – Mar 01.

3.  MILESTONES.

a.  Right Seat Ride 23 Sept 01, Bosnia.

b.  TOA 7 Oct 01.

4.  RESOURCE IMPLICATIONS.  NA

5.  CONGRESSIONAL/LEGISLATIVE IMPLICATIONS.  NA

6.  COORDINATION.

a.  LTC Dave Wrenn   DSN 655-1159

7.  RECOMMENDATION AS AN RCCC AGENDA ITEM.  Maintain as an agenda item until the completion of the TOA 7 Oct 01.

##### COL Forrest, Chief, Training Division                                  MAJ Williams/DSN 367-6079

Williamsb@forscom.army.mil