| COG CODE | MPT MILESTONES | DATE | STATUS |
| --- | --- | --- | --- |
| PDA | Awarded Production Contract | Sep 86 | Complete |
| PDA | Began Analysis of MPT Requirements | Dec 86 | Complete |
| PDA | Distributed Draft NTP for Review | May 87 | Complete |
| ACNO | Programmed Manpower and Training Resource Requirements | Jun 87 | Complete |
| ACNO/DMSO | Chaired NTP Conference | Jun 87 | Complete |
| PDA | Submitted Proposed NTP to CNO for Approval | Aug 87 | Complete |
| ACNO (MPT) | Approved NTP | Sep 87 | Complete |
| TSA | Began Initial Training | Mar 89 | Complete |
| TSA | Began Training Services | Mar 89 | Complete |
| TSA | Delivered Curricula Materials | Mar 89 | Complete |
| PDA | Began Fleet Introduction | Jun 89 | Complete |
| TA | Began Follow-On Training | Sep 89 | Complete |
| DCNO | Initiated OPNAV Form 1000/4A | Oct 89 | Complete |
| DCNO (MPT) | Promulgated Updated NTP | Oct 89 | Complete |
| DCNO (MPT) | Promulgated Activity Manpower Authorizations | Nov 91 | Complete |
| OPTEVFOR | Began Follow-On Test And Evaluation | Jul 92 | Complete |
| ACNO (MPT) | Promulgated Updated NTP | Oct 92 | Complete |
| ACNO (MPT) | Promulgated Updated NTP | Dec 93 | Complete |
| DA | Distribute Updated Draft NTSP for Review | Nov 02 | Pending |
| DA | Forward Proposed NTSP to CNO for approval | Mar 03 | Pending |
| OPO | Approve Updated NTSP | Apr 03 | Pending |