| COG CODE | MPT MILESTONES | DATE | STATUS |
| --- | --- | --- | --- |
| PDA | Achieved NSD for MOVLAS | Sep 69 | Completed |
| PDA | Conducted OPEVAL and TECHEVAL of E-28 Emergency Runway Arresting Gear | 1980s | Completed |
| PDA | Conducted OPEVAL and TECHEVAL of GSI | 1980s | Completed |
| PDA | Conducted OPEVAL and TECHEVAL of Mark 8 FLOLS | 1980s | Completed |
| PDA | Achieved NSD for Mark 8 FLOLS | May 88 | Completed |
| PDA | Conducted TECHEVAL of IFLOLS | Sep 96 | Completed |
| PDA | Achieved IOC for IFLOLS | Apr 01 | Completed |
| PDA | Conducted ALRE Integrated Logistics Support Management Team Meeting | Apr 01 | Completed |
| TSA | Developed Shore-Based ALRE NTSP | Jul 01 | Completed |
| TSA | Distributed Updated Draft Shore-Based ALRE NTSP | Oct 01 | Completed |
| TSA | Begin Teaching IFLOLS at LSO School | Apr 02 | Completed |
| TSA | Develop Proposed NTSP and forward to OPNAV for Approval | Oct 02 | Completed |
| ICP | Achieve Organic Material Support for IFLOLS | May 03 | Pending |
| PDA | Achieve NSD for IFLOLS | Jun 03 | Pending |
| PDA | Complete Installation of Shore-Based IFLOLS | Jul 04 | Pending |